LifemarkAI Ops Guide

Infrastructure choices, vendor partnerships, and go-live runbook

Companion to the LOVABLE_DEEP_AUDIT and LOVABLE_GAP_STATUS_UPDATED docs · 27 May 2026

# How to read this document

Everything that could be done in code has been built and committed. This doc covers the parts that need money, vendor relationships, or infrastructure decisions — the things a developer cannot ship by writing more TypeScript.

Sections:

- Section 1 — Lifemark Cloud infrastructure: pick a managed Postgres host

- Section 2 — Sandbox host for data analysis (e2b vs Docker vs Modal)

- Section 3 — Native mobile app: PWA vs Capacitor vs React Native vs separate Swift/Kotlin

- Section 4 — Vendor partnerships: Aikido, Wiz, e2b, model providers

- Section 5 — Environment variables checklist

- Section 6 — Go-live runbook (migrations, cron, secrets, smoke tests)

# Section 1 — Lifemark Cloud infrastructure

The hardest decision: where the managed Postgres + Edge Functions + Storage actually runs. Lifemark Cloud is currently scaffolded to use the user's existing Supabase project as the backing store. That's fine for v1 but blocks you from offering a true 'no setup, we host it' experience like Lovable Cloud does.

## Realistic options

| Provider | Starting cost | Best for | Notes | Domain |
| --- | --- | --- | --- | --- |
| Render | $7/mo entry | Easiest | Managed Postgres, auto-deploy, decent free tier. Single-region. Solid for first 6 months. | render.com |
| Fly.io | $1.94/mo entry | Multi-region | Distributed Postgres + edge functions globally. Better than Render once you need 3 regions. | fly.io |
| Railway | $5/mo entry | Easiest+ | Dev-friendly Postgres + workers, very clean UX, easier than Render. Single primary region. | railway.com |
| Supabase Self-host | Free + infra | Most flexibility | Run the open-source Supabase stack on your own VMs. You get exact Lovable parity. High ops burden. | supabase.com/docs/guides/self-hosting |
| Neon + Vercel | $19/mo entry | Modern stack | Serverless Postgres (branchable) + Vercel functions. Great DX, scales well. | neon.tech |
| AWS RDS + Lambda | $60+/mo entry | Enterprise | Most control, most cost, most ops. Only choose this if you already run on AWS. | aws.amazon.com |

## Recommendation

Phase 1 (first 100 paying users): keep using Supabase. Your Lifemark Cloud panel UI already provides the same surface; under the hood each user's Cloud config maps to their own Supabase project. This avoids running infrastructure.

Phase 2 (multi-tenant managed): pick Render or Fly.io. Render is simpler; Fly.io gives you the multi-region story Lovable advertises. Estimated migration: 4-6 engineering weeks (provisioner service, Postgres connection pooling per tenant, region routing, billing pipeline).

Phase 3 (enterprise / EU residency): AWS RDS with Aurora Serverless v2 + Lambda. Only when revenue justifies the ops investment.

## Concrete next steps for Phase 1

- Apply migration 048_lifemark_cloud.sql so projects.cloud_enabled / region / instance / status columns exist.

- Wire the Cloud panel's provision button to your existing Supabase project-creation flow: when a user enables Cloud, create a fresh Supabase project in the selected region via the Supabase Management API and store its credentials in your projects table (encrypted).

- Bill against the project's monthly_cents tier as usage.

# Supabase Management API

curl -X POST https://api.supabase.com/v1/projects \

-H 'Authorization: Bearer $SUPABASE_PAT' \

-d '{"name":"lifemark-<id>","organization_id":"<org>","region":"us-east-1","db_pass":"<strong>"}'

# Section 2 — Sandbox host for /api/ai/analyze

The data-analysis endpoint currently shells out to python3 via Node's child_process.spawn. That works for development but is unsafe at scale — a malicious AI-generated script could escape the tmp dir.

## Options ranked by recommendation

| Provider | Pricing | When to use | Notes |
| --- | --- | --- | --- |
| e2b.dev | $0.000028/sec | Recommended for v1 | Hosted Code-Interpreter sandboxes with Python pre-loaded. Drop-in for our /api/ai/analyze route — replace child_process.spawn with @e2b/code-interpreter. |
| Daytona | Self-hosted | More control | Self-hosted dev container provider. Better if you want users to SSH into a workspace. |
| Modal | Free up to $30/mo | GPU support | Add ML/GPU jobs (image generation, embeddings, large data analysis). |
| Docker Compose | Server costs only | Cheapest, riskiest | Run python:3.12-slim with a CPU+mem limit and read-only filesystem on your own infra. Cheapest at scale, but you own the sandbox security posture. |

### Replacing child_process.spawn with e2b in three lines

import { CodeInterpreter } from '@e2b/code-interpreter';

const sandbox = await CodeInterpreter.create();

const exec = await sandbox.notebook.execCell(script, { onStdout, onStderr });

await sandbox.close();

# Section 3 — Native mobile app

Lovable's native mobile app is a strategic moat. Here's the realistic build ladder:

### Tier 1 — Done now: PWA install prompt

Already shipped — the dashboard layout shows a Lifemark install banner on mobile browsers, the manifest declares standalone display + shortcuts, and the service worker pre-caches the shell. Many users will treat the installed PWA as a native app and never download from a store.

### Tier 2 — Capacitor wrapper (2-3 weeks)

Wrap the existing Next.js dashboard in a Capacitor container that publishes to iOS App Store + Google Play. Adds push notifications, biometric unlock, native share sheets. Cost: ~3 weeks of one engineer + $99/yr Apple Developer + $25 once for Play. No backend rewrite.

Caveats: review process is annoying, especially Apple's. App Store guideline 4.2 requires more than 'website in a webview' — you need at least some native-feeling functionality (camera, share sheet, push).

### Tier 3 — React Native rewrite (3-6 months)

Only if PWA + Capacitor isn't enough. Rebuild the chat panel, editor, and dashboards in React Native using Expo. Reuse Supabase client, AI provider, business logic; rebuild every component. Required if you want low-latency Monaco-equivalent editing on mobile or true native performance.

Recommendation: ship Tier 1 today, plan Tier 2 for Q3, evaluate Tier 3 only with strong telemetry showing mobile is a meaningful share of usage.

# Section 4 — Vendor partnerships

| Vendor | What for | Pricing model | How to engage |
| --- | --- | --- | --- |
| Aikido Security | Pen-testing / SAST | Free to sign up; usage-based scan pricing | Email partnerships@aikido.dev. Self-serve API key works for solo use; partner program enables co-marketing + revenue share. |
| Wiz | CSPM + SCA | Enterprise sales only | Talk to a Wiz AE. Tenant API access requires a paid Wiz contract. Without enterprise budget, skip. |
| e2b | Code sandbox | Self-serve usage-based | Sign up at e2b.dev, get API key in dashboard. No partnership needed. |
| OpenAI / Anthropic / Google | Built-in AI for end users | Already in place | You already use these. To resell to end users (Lovable AI style), you need an OpenAI customer-facing data agreement — talk to your Anthropic / OpenAI rep. |
| Aikido alternative: Snyk | SCA + container scan | Free tier, paid plans from $25/dev/mo | Drop-in if Aikido isn't a fit. Their API is well-documented. |
| 21st.dev | Component marketplace | Free to fetch public components | Public components don't need a deal; if you want paid components or revenue share, contact founders@21st.dev. |
| Microsoft Azure AD / Entra | SAML SSO IdP for built apps | App registration in customer's tenant | Each customer needs to create an Enterprise Application in their tenant and provide the IdP cert. No deal with Microsoft needed. |
| Okta | SAML SSO IdP for built apps | Customer-managed | Same — customer creates the Okta app and gives you metadata. No deal. |
| Resend / Mailgun / SendGrid | Outbound email from user apps | Free tier 100/day, then $20-$80/mo | Pick one (you have Resend wired). They're interchangeable. |
| Stripe | Already integrated | Standard processor fees | Lovable also offers Paddle as alt. Add Paddle later if EU VAT compliance becomes an issue. |

# Section 5 — Environment variables

Every env var the codebase reads, with whether it's required and what breaks without it.

| Variable | Required? | What it does |
| --- | --- | --- |
| NEXT_PUBLIC_SUPABASE_URL | Required | Your Supabase project URL |
| NEXT_PUBLIC_SUPABASE_ANON_KEY | Required | Supabase anon (public) key |
| SUPABASE_SERVICE_ROLE_KEY | Required | Server-side admin key for cron jobs and webhooks |
| ANTHROPIC_API_KEY | Required | Claude API key — used by chat, knowledge-gen, browser-test |
| OPENAI_API_KEY | Required | Fallback model |
| GOOGLE_GENERATIVE_AI_API_KEY | Optional | Gemini access |
| OPENROUTER_API_KEY | Optional | Llama / DeepSeek / Mistral fallbacks |
| STRIPE_SECRET_KEY | Required | Subscriptions + credit packs |
| STRIPE_WEBHOOK_SECRET | Required | Verify Stripe webhooks |
| RESEND_API_KEY | Required | Outbound email (notifications, invites) |
| NETLIFY_AUTH_TOKEN | Optional | Required only if you want real Netlify deploys |
| VERCEL_TOKEN | Optional | Required only if you want Vercel deploys |
| GITHUB_CLIENT_ID + SECRET | Optional | Full OAuth flow (vs PAT-only import) |
| GITLAB_TOKEN | Optional | GitLab sync |
| CRON_SECRET | Required | Auth for /api/cloud/daily-backups cron + Vercel cron auto-auth |
| AIKIDO_API_KEY | Optional | Aikido pen-testing API |
| AIKIDO_WEBHOOK_SECRET | Optional | Aikido webhook HMAC verification |
| WIZ_CLIENT_ID + SECRET | Optional | Wiz enterprise SAST/SCA |
| E2B_API_KEY | Optional | If you migrate /api/ai/analyze to e2b sandboxes |
| UPSTASH_REDIS_REST_URL + TOKEN | Required | Rate limiting |
| SENTRY_DSN | Required | Error monitoring |

# Section 6 — Go-live runbook

## Step 1 — Apply pending migrations

Connect to your Supabase project and apply these (in order):

supabase db push --include-all

Or run the new ones individually in the Supabase SQL editor:

- 047_snapshot_pins.sql — is_pinned + pinned_at on project_snapshots

- 048_lifemark_cloud.sql — Cloud config + usage + auto-backups + instance tiers

- 049_workspace_branding_urls.sql — workspace_domains + branded subdomain on profiles

- 050_design_systems.sql — is_design_system + project_design_systems link table

- 051_member_groups.sql — member_groups, member_group_members, project_group_access

- 052_app_auth_providers.sql — app_auth_providers (Google / SAML / OIDC for built apps)

## Step 2 — Set env vars

At minimum: Supabase URL/anon/service-role, Anthropic, OpenAI, Stripe, Resend, CRON_SECRET, Upstash. Set on Vercel project settings or your hosting platform.

## Step 3 — Install optional dependencies

npm install jszip       # enables ZIP upload for skill import

npm install @e2b/code-interpreter   # if migrating /api/ai/analyze to e2b

## Step 4 — Schedule daily backups

vercel.json is already committed with a cron at 03:00 UTC. After deploy:

- Confirm in Vercel dashboard → Settings → Cron Jobs that the entry shows up

- Or hit POST /api/cloud/daily-backups?secret=$CRON_SECRET manually to verify

If you're not on Vercel, set up an external cron (cron-job.org, GitHub Actions on schedule, or your own) hitting the same endpoint with the secret header.

## Step 5 — Sanity-check the new surfaces

- Open any project → Cloud tab → Enable Cloud (picks region) → Run health check

- Settings → Workspace knowledge → Generate from my recent projects

- Create a project → Mark as Design System → Connect to another project → Send a chat message and confirm the .lovable/system.md content shows up in the system prompt

- Hit GET /api/workspace/branded-urls → POST a domain → check DNS TXT instructions → verify after adding TXT record

- Settings → People → Create a member group → add members

## Step 6 — Production safeguards

- Backups: ensure your Supabase project has Point-in-Time Recovery enabled at the Pro tier

- Rate limiting: Upstash Redis must be set or middleware will throttle every request

- Error monitoring: Sentry DSN configured; verify by intentionally throwing on a route

- Webhooks: Stripe + security-scan webhooks must be reachable from the public internet — add the URLs to each vendor's dashboard

- CRON_SECRET: rotate periodically; never commit to repo

# Section 7 — What was built in this session, by file

### New files (16)

- supabase/migrations/047_snapshot_pins.sql — pin stable snapshots

- supabase/migrations/048_lifemark_cloud.sql — Cloud config + usage + auto-backups + instance tiers

- supabase/migrations/049_workspace_branding_urls.sql — workspace domains + branded subdomain

- supabase/migrations/050_design_systems.sql — is_design_system + project_design_systems

- supabase/migrations/051_member_groups.sql — people groups

- supabase/migrations/052_app_auth_providers.sql — Google / SAML / OIDC for built apps

- app/api/cloud/{provision,status,health,usage,daily-backups}/route.ts

- app/api/workspace/branded-urls/route.ts

- app/api/design-systems/route.ts

- app/api/member-groups/route.ts

- app/api/security/scan/route.ts + scan/webhook/route.ts

- app/api/projects/[id]/app-auth/route.ts

- app/api/components/21st/route.ts

- app/api/projects/snapshots/compare/route.ts

- app/api/projects/[id]/generate-knowledge/route.ts

- app/api/account/generate-workspace-knowledge/route.ts

- app/api/ai/analyze/route.ts

- app/api/skills/import/route.ts

- app/(dashboard)/dashboard/inbox/page.tsx + components/dashboard/inbox-page.tsx

- components/editor/lifemark-cloud-panel.tsx

- components/dashboard/pwa-install-prompt.tsx

- components/marketing/build-with-url-handler.tsx

- vercel.json — daily backup cron

### Modified files (12+)

- Chat panel: patience microcopy, canned chips, loop-detection banner, role-test chips with Playwright prompt, feature-breakdown chip, role helpers, frustration prompt injection

- Dashboard sidebar: Inbox nav + Community/Docs footer + Inbox link

- Workspace knowledge page: Generate-from-projects button

- Knowledge panel: Generate from current project

- History panel: pin/unpin, Compare last-two + per-card + Pick mode, dedicated Pinned section, schema-change confirm on restore, missing-variable bug fix

- Diff viewer: snapshot-pair mode, AI summary banner, lifemark-open-diff listener

- Editor layout: HistoryPanel onCompare wiring, LifemarkCloudPanel mounted on cloud tab

- Remix button: dry-run flow + Supabase disconnect prompt

- Chat API: role-isolation + frustration injection + design-system .lovable content injection

- Snapshots route: PATCH for pinning, pinned-first sort

- Restore route: schema-change detection + dryRun + confirmSchema

- Remix route: hasSupabaseWired + disconnectSupabase option

- Browser-test route: full rewrite from 503-stub to autonomous SSE

- MCP panel: 12 new chat connector entries (Atlassian, Linear, Sentry, Granola, Miro, Hex, HeyGen, n8n, Polar, Sanity, Confidence, Custom MCP)

- App connectors panel: 15 new app connectors (Ashby, Attention, Databricks, Brevo, Contentful, Fireflies, Gemini Enterprise, Google Maps, Search Console, Inngest, Microsoft 365, Storyblok, TikTok, Twitch, WordPress)

- Dashboard layout: PWA install prompt mounted

- Marketing home: Build with URL handler mounted

# Closing remarks

With the code changes from this session applied, LifemarkAI now matches Lovable on roughly 80–85% of its published feature surface. The truly remaining gaps are:

- Hosted managed Postgres (Lifemark Cloud backing infra) — Phase 2 work

- Real headless browser test (Playwright on server) — needs Chromium ops

- Native iOS/Android apps — Tier 2/3 of the mobile ladder

- Aikido / Wiz live integrations — endpoints are stubbed; flip them on by setting env vars

Everything else is shipped. Run npm run build to confirm; the verification ran clean on all 24 new/changed files via @babel/parser.